Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 29-11-2025 |
| --- | --- |
| Team ID |  |
| Project Name | Flight Booking |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication & Roles | USN-1 | As a user (customer/operator/admin), I can sign up and log in securely. | 3 | High |  |
|  |  | USN-2 | As a user, i can reset my password using email | 2 | Medium |  |
|  |  | USN-3 | As an admin, i can manage user roles(customer/operator/admin) | 3 | High |  |
| Sprint-2 | Flight Management (operator / Admin) | USN-4 | As an operator, i i can create, update, and delete flights | 3 | High |  |
|  |  | USN-5 | As an operator i can view all bookings for my flight | 2 | High |  |
|  |  | USN-6 | As an admin, i can approve or reject operator accounts | 3 | High |  |
| Sprint-3 | Flight Search & Booking | USN-7 | As a customer, i can search flights by route, date and time | 3 | High |  |
|  |  | USN-8 | As a customer, i can view flight details including price and seats | 2 | High |  |
|  |  | USN-9 | As a customer, i can book a seat and get confirmation | 3 | High |  |
| Sprint-4 | Booking Management, Payment & Reports | USN-10 | As a customer, i can view and cancel my bookings | 2 | Medium |  |
|  |  | USN-11 | As a customer, i can pay securely for my booking | 3 | High |  |
|  |  | USN-12 | As an admin, i can view reports of flights, bookings, and operators | 3 | Medium |  |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 days | 1 Nov 2025 | 6 Nov 2025 | 8 | 6 Nov 2025 |
| Sprint-2 | 8 | 6 days | 7 Nov 2025 | 12 Nov 2025 | 8 | 12 Nov 2025 |
| Sprint-3 | 8 | 6 days | 13 Nov 2025 | 18 Nov 2025 | 8 | 18 Nov 2025 |
| Sprint-4 | 8 | 6 days | 19 Nov 2025 | 24 Nov 2025 | 8 | 24 Nov 2025 |